Overall High Level Process

- INT Testing

- CRT Testing

- PRD Testing

- Test Cases Standards and Process

- Standard Test Cases - IMPORTANT

- Test Case Execution & Test Case Evidence

- INT Testing

- Find a User story in SQA Ready column on the board

- Assign your username as the Assigned To on the user story

- Add your lastname as a tag on user story.

- Assign QA Review <user story#> task to the user story

- Move story to In SQA column on the board

- Review User Story and TTSM referenced in the user story to determine test cases that need to be created

- Create both standard Test Cases and any other Test Cases on User Story.

- If Testing Notebook already exists, archive existing Testing Notebook and get the latest Testing Notebook from PRD. Create or Update Testing Notebook as needed.

- If creating a new testing notebook following Testing Notebook naming standards.

- Execute the test cases in INT.  Update the Test Plan > Test suite to reflect testing outcome Request that the Test Cases be Peer Reviewed.  ( follow Peer Review Process below)

- Make any changes identified during Peer Review.

- Move Story to SQA Done once Peer Review is successful

- IMPORTANT - QA Review <user story#> task must be closed before moving this story to SQA Done.

- If bug found - follow instructions below

- Validate if the pipelines have been run and data populated in the environment under test.

- Update queries if you need to account for any incremental loads if the logic is not in the original query.

- Consult with other QA to identify any other reasons for the potential discrepancy.

- Discuss with Developer the issue found before submitting so they are aware, and you can discuss the situation to make sure it is truly a bug.

- Create Bug and link to story (See Creating a Bug from Scratch below)

- Move user story to Blocked and re-assign the story to the developer that worked on it.

- Wait until bug is resolved to move both bug story and user story to SQA Done once testing is successful.

- CRT Testing

- Once the 'release' is installed into CRT and Pipelines run, QA team lead will tag each user story and move them to the SQA  Ready - CRT column on the board.

- Assign your user name as the Assigned To on the story

- IMPORTANT: if you tested the story in INT, do NOT test in CRT

- Move user story to In SQA - CRT column on the board

- Tag will remain the name of the INT QA tester.

- If testing notebook exists in CRT, archive in CRT and export latest testing notebook from INT. Review User Story and TTSM referenced in the user story to determine if any additional Test Cases need to be added.

- Execute the test cases in CRT.

- Update the Test Plan > Test suite to reflect testing outcome (See Test Case Execution in Test Plan below)

- If bug found - follow instructions below

- Validate if the pipelines have been run and data populated in the environment under test.

- Update queries if you need to account for any incremental loads if the logic is not in the original query.

- Consult with other QA to identify any other reasons for the potential discrepancy.

- Discuss with Developer the issue found before submitting so they are aware, and you can discuss the situation to make sure it is truly a bug.

- Create Bug and link to story

- Bug story will be added to the Backlog column of the board (let them know in Standup)

- Bug will then be tracked from INT up the stack

- If you were able to test some of the story but not all, move user story in SQA Done - CRT.  it will still be released without the Bug fix.

- If you are unable to do any testing (example when the table doesn't exist in CRT), then move the story to Blocked and re-assign the Blocked story to the developer.

- PRD Testing

- Once the 'release' is installed into PRD and Pipelines run, QA team lead will tag each user story and move them to the Release Ready column on the board.

- Assign your user name as the Assigned To on the user story.

- Move user story to In Release column on the board

- Tag will remain the name of the INT QA tester.

- If Testing Notebook already exists, archive existing testing notebook in PRD and export latest testing Notebook from CRT. (See Testing Notebook – Get Latest section below)

- Review User Story and TTSM referenced in user story to determine if any additional Test Cases need to be added.

- Execute the test cases in PRD.

- Update the Test Plan > Test suite to reflect testing outcome

- If bug found - follow instructions below

- Validate if the pipelines have been run and data populated in the environment under test

- Update queries if you need to account for any incremental loads if the logic is not in the original query

- Consult with other QA to identify any other reasons for the potential discrepancy

- Discuss with Developer the issue found before submitting so they are aware and you can discuss the situation to make sure it is truly a bug.

- Create Bug and link to user story (See Creating a Bug from Scratch below)

- Bug story will be added to the Backlog column of the board (let them know in Standup)

- Bug will then be tracked from INT up the stack

- If you were able to test some of the user story but not all, move user story in Done.

- If you are unable to do any testing (example when the table doesn't exist in PRD), then move the user story to Blocked and re-assign the Blocked user story to the developer – Question - not sure if this is true

- Test Cases Standards and Process

- Creating Source Temporary View

When creating a Source view, always create a Temporary view using the syntax below.

Please do not use this Create view command in our testing notebooks. We should not create any views. if you see this create view syntax in any notebooks please change that to temporary views . Keep an eye out for these while Peer reviewing .

- Creating Source Temporary View with Trim

When creating the Source view in Atomic or Consumption layer testing, add the Trim as identified below.  This is a development standard to remove these spaces in Atomic and Consumption layer for all columns, so we need to validate that it is being done.  We can do this by trimming the columns in our Source view and then when doing the Source Not in Target and Target not in Source tests, we will find any column that has not been trimmed.

5.Standard Test Cases - IMPORTANT

- For Data Transformation and Data Validation below are the minimum set of tests  that are required

- Remember – think outside the box and create test cases besides the standard test cases as needed.  Include these additional tests after the standard tests.

The below is a checklist to validate that as a QA, you have created the standard test cases that are expected for the type of test you are completing.   Please read the user story closely and add test cases as needed to fully validate the user story.

- Verify ADF Pipeline created and ADF Pipeline ran successfully

- Table Structure Validation - Target Table structure matches TTSM

- Duplicate Check - No Duplication on Key Columns

- Source to Target Counts

- Source to Target Data Check

- All Data All Columns

- Data Check - Source Not In Target

- Data Check - Target Not In Source

- Data Check - Columns populate as per TTSM - <field name> (like Tenant_Sk, Src_Cd_Sk, Type_Cd_SK, etc.)

- Data Check - Null Value Check

- Data Check – For ETLMetadata table

- Data Check - Data Trimmed - for Atomic and Consumption only

- Data Check – Default Row exists (when TTSM has Default Rows column populated) – For Consumption only

6.Test Case Execution & Test Case Evidence

- Manual Test Case Evidence

For each test case associated to the user story, enter the below in the Discussion details of  the Test Case:

- Include the Environment that testing is being performed in.

- Include the URL for the Notebook used for testing.

- Include the screen shots that prove that the test passed. (both SQL and results – if the SQL command cannot be captured in 1 screen shot create multiple screen shots)

- IMPORTANT - If using a Temporary source view to compare to the Target table, include screen shots of how the temporary source view was created.

- If you have any supporting documents, attach those to the Test Case and reference them in the Discussion details.

- Evidence needs to be captured for the Bug test cases and User Story test cases.

- Do not paste any information in the Discussion details if Protected Health Information (PHI) or Personal Identifiable Information (PII) is present.

- PHI and PII must be saved in a document in the below folder following the filenaming standard.   Be sure to include the folder location and filename in your test results:

\\day04\csmgdepts\IT\Private\Change Management\RFC\RFC Attachments - IT STAFF USE\12.MDP

EXAMPLE ANALYSIS:

In PRD we have extra records in target which are inactive hence they are not being pulled into source and causing count and data mismatch.

Data check:

COUNT OF DATA MISMATCH RECORDS:

The highlighted condition is not satisfying in source (i.e., mismatch records are inactive ) hence they are not being pulled into source

CREATED TEMP VIEW WITH MISMATCH RECORDS

VID_TO_TS is pulled in source from delta.`/mnt/integration/atomic/Clm_Dtl`

add on to the below comment the mismatch records are inactive and those are active till 2024-09-17T20:27:35.000+00:00 and then become inactive.

IPR CHECK LIST:KAUAI

| Description | Status |
| --- | --- |
| ADF Pipeline check need to be in EST time zone | Y |
| when there are downstream table checking testcases, verify if the ADF job ran for that downstream object | NA |
| When doing duplicate check, verify that ETLMetadataSK is NOT included | Y |
| Depending on story need, check with Ops to see if testing can begin and make sure the files are there before we start testing | NA |
| Verify if all the Test Plans/Test Cases are updated and all screenshots are present in the story | Y |
| Verify that Test coverage has all the test cases that meets according to Acceptance criteria in US | Y |
| use Src cd sk where available and minimize the use of Load_Info_Audt table to filter source data | NA |
| Validate notebook logic against TTSM | NA |
| Provide screenshots of the temporary source view creation when comparing it to the target table | Y |
| Verify all standard tests are completed | Y |
| Duplicate Check in target | Y |
| Data Check (src-tgt,Tgt-Src, Null) follow standard format e.g.:(use source except Target) | Y |
| Source and Target Counts | Y |
| Table Schema Validation | Y |
| Verify ADF Pipeline | Y |
| Incremental testing (if required) | Y |
| Validate if there is any Downstream objects affected by this change (Y/N) | NA |
| Verify the evidence is captured for each test cases with execution details | Y |
| Notebook link is provided in the required environment and path, Notebook naming convention: "Table name Layer Testing Notebook" | Y |
| After Bug Fix regression testing is preformed and Verify test Evidence | NA |
| Run the test suits once testing completed | Y |
| Avoid Copy Paste | Y |
| Adding comment as to Discussion Box | Y |

TAHITI:

| Description | Status |
| --- | --- |
| ADF Pipeline check need to be in EST time zone | Y |
| Check if the ADF job is under retiered vendor | NA |
| Check if ADF job is under scheduled | NA |
| Need to Perform S2P conversion check | Y |
| Need to perform ETL Metdata Check | Y |
| when there are downstream table checking testcases, verify if the ADF job ran for that downstream object | Y |
| When doing duplicate check, verify that ETLMetadataSK is NOT included | NA |
| Depending on story need, check with Ops to see if testing can begin and make sure the files are there before we start testing | NA |
| Verify if all the Test Plans/Test Cases are updated and all screenshots are present in the story | Y |
| Verify that Test coverage has all the test cases that meets according to Acceptance criteria in US | Y |
| use Src cd sk where available and minimize the use of Load_Info_Audt table to filter source data | NA |
| Validate notebook logic against TTSM | NA |
| Provide screenshots of the temporary source view creation when comparing it to the target table | Y |
| Verify all standard tests are completed | Y |
| Duplicate Check in target | Y |
| Data Check (src-tgt,Tgt-Src, Null) follow standard format e.g.:(use source except Target) | Y |
| Source and Target Counts | Y |
| Table Schema Validation | Y |
| Verify ADF Pipeline | Y |
| Incremental testing (if required) | Y |
| Validate if there is any Downstream objects affected by this change (Y/N) | Y |
| Verify the evidence is captured for each test cases with execution details | Y |
| Notebook link is provided in the required environment and path, Notebook naming convention: "Table name Layer Testing Notebook" | Y |
| After Bug Fix regression testing is preformed and Verify test Evidence | NA |
| Run the test suits once testing completed | Y |
| Avoid Copy Paste | Y |
| Adding comment as to Discussion Box | Y |

I need this entire flow in automation. And i need ui like while the user given user story details tab, environments, and also it will automatically check whether there is any refecrence notebooks is there or not. If they are reference is available take reference that notebook continue testing based on current user story requirements and reference notebook. And also scripts it will write automatically and execute automatically and what is the output it is generate i need automatically compare and give required output here in clearly. And every notebook design like human understand format. Try to build this entire work flow in advanced try to use advanced technology like ai, Ml and DL libraries here. Give advanced work flow application here. Try to use agentic ai application. And for backend any ai assistent is required try to integrate with genie for user assistance.